## Slide 1: ChadaTech Agile Leadership Briefing
CS250 Final Project
Sheron Morris
October 17, 2026

## Slide 2
ChadaTech | Agile Leadership Briefing
• CS-250 Final Project • SNHU Travel application
• Decision: How should ChadaTech select and apply Agile or Waterfall development?
• Prepared from an individual course project simulating Scrum responsibilities.

## Slide 3
Why Scrum for SNHU Travel?
Incremental delivery made travel destination features easier to build and validate.
Testing revealed that different destination selections initially displayed the same result.
Correcting the selection logic before final packaging reduced the chance of shipping an incorrect feature.
The course project simulated Scrum; it did not involve a real cross-functional Scrum team.
(Scrum.org, 2024; Kong & Bittner, 2024)

## Slide 4
Scrum Team: Three Accountabilities
Product Owner: maximizes product value; prioritizes destination-viewing user stories and clarifies acceptance criteria.
Scrum Master: enables Scrum effectiveness; helps surface impediments and improve the team’s process.
Developers: plan, implement, integrate, and test a usable increment; for this project, Java GUI and destination selection functionality.
These are complementary accountabilities—not a traditional command-and-control hierarchy.
(Kong & Bittner, 2024; Scrum.org, 2024)

## Slide 5
Agile SDLC: Phased Revisited Each Sprint
Requirements: refine travel-destination user stories and acceptance criteria.
Design: plan GUI behavior, destination mapping, and image resources.
Development: implement and integrate Java classes and image files.
Testing: run each destination choice; correct mismatched output.
Deployment and maintenance: package the runnable JAR, gather feedback, and prioritize improvements.
Unlike one-pass stages, these activities repeat as working increments evolve.
(Scrum.org, 2024; Kong & Bittner, 2024)

## Slide 6
Scrum Events and Working Artifacts
Sprint Planning: agree on Sprint Goal and a feasible set of backlog items.
Daily Scrum: Developers inspect progress and adapt their plan; surface destination-image or logic blockers.
Sprint Review: inspect the working increment with stakeholders and adapt the product backlog.
Retrospective: improve code organization, earlier testing, and communication.
Artifacts: product backlog, sprint backlog, and increment, each with a commitment.
(Scrum.org, 2024)

## Slide 7
Waterfall | What Would Change for SNHU Travel?
Requirements and destination mappings would be specified up front.
Waterfall typically sequences requirements → design → implementation → testing → deployment
Design and implementation would follow approved requirements in sequence.
Testing would be concentrated after the build rather than after each increment.
If multiple destination choices showed the same result, correcting the defect later could require revisiting design and testing documents.
A predictive approach can provide clear baselines but may be less responsive to emerging user feedback.
(Nieto-Rodriguez, 2023; PMI, 2024)

## Slide 8
Agile vs. Waterfall | Decision Factors
Favor Agile when requirements evolve, feedback is available, and features can be released incrementally.
Favor predictive/Waterfall when requirements are stable, dependencies are tightly sequenced, and formal stage approvals dominate.
Evaluate regulatory needs, team capability, stakeholder availability, architecture, budget, and risk—not methodology labels alone.
A hybrid approach may combine fixed governance milestones with iterative development.
Ability to test increments: SNHU Travel destination choices could be checked individually.
Team readiness and governance: Scrum requires clear ownership, transparency, and disciplined priorities.
Recommend the method that fits the work, not a one-size-fits-all mandate.
(PMI, 2024; Nieto-Rodriguez, 2023)

## Slide 9
Recommendation to ChadaTech
Use Scrum for customer-facing software like SNHU Travel, with a prioritized backlog and short feedback cycles.
Define acceptance criteria and test destination-to-image mapping throughout development.
Track value and quality: completed accepted stories, defects, customer feedback, and rework.
Keep lightweight documentation and formal approval gates where business or compliance risks require them.
Pilot, inspect outcomes, and adapt rather than assuming one approach fits every project.
(Scrum.org, 2024; PMI, 2024)

## Slide 10
References
Kong, P., & Bittner, K. (2024, May 7). Evidence-Based Management Guide, 2024—What’s new? Scrum.org. https://www.scrum.org/resources/blog/evidence-based-management-guide-2024- whats-new
Nieto-Rodriguez, A. (2023, October 10). It’s time to end the battle between Waterfall and Agile. Harvard Business Review. https://hbr.org/2023/10/its-time-to-end-the-battle-between- waterfall-and-agile
Project Management Institute. (2024). Pulse of the Profession 2024: The future of project work. https://www.pmi.org/learning/thought-leadership/future-of-project-work
Scrum.org. (2024). The evidence-based management guide: Improving value delivery under conditions of uncertainty. https://www.scrum.org/resources/online-evidence-based- management-guide